INTERNAL ENGINEERING SPECIFICATION

Teams Agent Audio Join Connector

Build specification — review, decisions, and implementation contract

| Document type | Engineering build specification (v1.2) |
| --- | --- |
| Status | Ready for implementation planning |
| Date | 15 September 2026 |
| Prepared for | Simon Barnett |
| Source draft | Haitch — Teams Agent Audio Join Connector technical spec (draft), 2026-09-15 |
| Expanded by | Grok — review, architecture correction, and build contract |
| Related systems | Microsoft Teams, Graph Cloud Communications, Real-time Media Platform, Azure Speech, Grok Bot connectors (Calendar, Teams chat, Hours) |
| Companion schema | teams_audio_join.openapi.json — OpenAPI 3.1, normative with section 6 |

Confidentiality: internal design. Not a Microsoft product commitment. Tenant legal review required before production join+transcribe.

# 1. Purpose of this document

This document reviews Haitch’s draft connector proposal, corrects the Microsoft stack assumptions, and expands the draft into a contract an engineering team can build against. It is written for implementation, not as another conceptual pitch.

The product intent is unchanged: a workplace connector that lets Grok Bot agents join a Microsoft Teams meeting, hear what is said, optionally speak under policy, and return structured notes that other agents (Hours, email, tasking) can consume.

What changes versus the draft is the recommended delivery path. Live raw-media join is still the long-term capability. It is not the cheapest or safest first ship. Microsoft’s current guidance steers AI meeting agents toward Graph transcripts rather than Real-time Media bots. This spec therefore splits the work into two tracks that share one MCP surface.

# 2. Verdict on the Haitch draft

## 2.1 What to keep

- Problem statement is correct. Calendar + Teams chat connectors cannot hear or speak in the media plane. Users still relay outcomes by hand.

- Non-goals are correct for v1: no video, no screen share, no whiteboard, no hidden listener, no claim of global recording-law coverage, no legal-identity substitution.

- Hybrid identity model is the right workplace UX: user authorises; a named assistant bot joins and is visible in the roster.

- Small, boring MCP tools are the right agent API. Do not invent a rich meeting SDK inside the agent prompt.

- Default: do not persist raw audio. Encrypted transcript with short TTL.

- Reject browser RPA / UI automation to click Join. Fragile, ToS risk, MFA failure.

- Phased delivery is the right posture. Speak is optional and gated.

- Separate this connector from the existing chat-only Teams plugin. Different app registration, different permission set, different threat model.

## 2.2 What is incomplete or incorrect

| Gap | Impact if built as written |
| --- | --- |
| Stack is underspecified | “ACS / Teams Bot calling” is treated as one path. ACS Call Automation cannot join an arbitrary existing Teams meeting by join URL and then stream raw per-participant audio. ACS Calling SDK can join as a client but is not the supported server-side raw-media path. |
| Microsoft policy risk | Microsoft Learn now states Real-time Media bots are not recommended for AI agent scenarios. Official alternatives: Copilot Studio meeting agents and Graph meeting transcripts. Building a raw-media AI notetaker is technically possible and widely done; it is not the blessed path and may face partner/certification or ToS scrutiny. |
| Media persistence ban | Graph Media Access docs: you cannot use the Media Access API to record or persist media, or derive a recording from that media, unless you follow the compliance-recording pattern (updateRecordingStatus, visible recording indicator). Live STT without storing PCM is the intended interpretation for this product. |
| Platform lock-in | Application-hosted media bots require Windows Server + .NET (Microsoft.Graph.Communications.Calls.Media). There is no first-party Node.js media SDK. A Node MCP host cannot own the media plane directly. |
| No tool contract | Tool signatures are sketches. Missing: error codes, idempotency, session state machine, pagination, event schemas, auth binding, rate limits. |
| Consent is thin | “Organizer notice” is not specified. Recording-law treatment, lobby admit, roster display name, and tenant admin consent are all different gates and must be implemented separately. |
| Multi-agent identity | Open question in the draft (one bot vs Haitch/Eshbel/Jester apps) is left unresolved. Build cannot start without this. |
| No ops contract | No SLOs, concurrency limits, region pinning, cost model, audit schema, or kill-switch SLA. |

## 2.3 Recommendation

Approve the product. Do not implement the draft stack as a single ACS service. Ship a two-track architecture under one MCP contract:

- Track A — Transcript intelligence (Phase 0–1 ship). Consume Teams / Graph transcripts and meeting metadata. No raw audio. Fastest path to “join-adjacent notes, actions, Hours draft.”

- Track B — Live audio participant (Phase 0 spike, Phase 2 product). Graph Cloud Communications calling bot with application-hosted media on Windows, streaming STT, optional TTS egress.

Track A is the default user-visible v1 if Track B is blocked by tenant permissions or Microsoft policy. Track B is the capability that matches Haitch’s original goal. Both expose the same tools; the session object records which plane is active.

# 3. Goals, non-goals, and success

## 3.1 Goals

- Join a scheduled or ad-hoc Teams meeting as a visible, authorised participant, or attach to the meeting’s official transcript stream when live media is unavailable.

- Produce a near-live transcript with best-effort speaker labels.

- Recognise three utterance classes separately: meeting humans, assistant self-echo, owner commands to Grok Bot.

- Return a structured end-of-meeting artifact: summary, decisions, action items with owners, open questions.

- Optional short TTS utterances into the meeting under explicit policy (announce, clarify, read-back, answer when addressed). Off by default.

- Stable MCP tools: join_meeting, get_meeting_status, get_transcript, speak, cancel_speech, request_summary, leave_meeting.

- Workplace-grade consent, retention, least privilege, and audit.

- Composable with Calendar (discover join URL), Teams chat (text follow-up), and Hours (draft time entry).

## 3.2 Non-goals (v1)

- Video send/receive, screen share, Together Mode, whiteboard, reactions, or meeting chat control beyond optional text follow-up via the existing Teams chat connector.

- Silent / hidden listener. Bot must appear in roster.

- Guaranteed compliance with every jurisdiction’s recording statute. Policy is configurable; legal sign-off is a tenant prerequisite.

- Replacing a human for regulated advice, contracting, or identity-bound decisions.

- Automatic join of every meeting in the tenant. Join is explicit per meeting or per standing user policy.

- Browser automation of the Teams desktop or web client.

- Storing raw audio or derived recordings in v1.

## 3.3 Success criteria

| Measure | Phase 1 (listen / notes) | Phase 2 (speak) |
| --- | --- | --- |
| Join reliability | ≥ 95% successful attach on scheduled meetings in the test tenant (lobby admitted within 60s). | Same, plus speak path available when mode=listen_speak. |
| Transcript usefulness | Agent produces an action list a human would accept with ≤ 2 edits on a 30-minute internal meeting. | Utterances play within 2s of speak() accept; barge-in respected. |
| Safety | Zero raw-audio persistence. Zero secret leakage into chat. Immutable audit of join/leave. | Speak caps enforced. Content filter rejects secrets/PII templates unless allow-listed. |
| UX honesty | Roster shows named assistant. Status tool never claims “hearing” when deaf. | Organizer can mute/eject; leave is immediate. |

# 4. Architecture

## 4.1 Components

| Component | Responsibility |
| --- | --- |
| Connector host (MCP) | Agent-facing tools, account binding, secret store, event fan-out into the agent runtime. Language-agnostic. Does not process RTP. |
| Orchestrator | Resolves meeting identity (joinUrl / eventId / onlineMeetingId), runs policy gates, creates sessions, owns state machine, selects Track A or B. |
| Graph meeting adapter | Online meeting lookup, application access policy, transcript subscription / pull, participant roster via Graph where available. |
| Calling media worker | Windows/.NET application-hosted media bot. Joins via Graph communications createCall / join, receives 20ms audio frames, optional TTS send. Horizontally scaled behind the orchestrator. |
| Speech pipeline | Streaming STT (Azure Speech or equivalent), diarization, optional TTS. Never writes raw audio to the artifact store. |
| Policy / consent gate | Tenant admin consent, user connection, per-meeting confirmation, standing allow-list, speak mode, retention TTL, redaction. |
| Artifact store | Encrypted transcript segments, summaries, session metadata. Short TTL. Not raw audio. |
| Audit log | Immutable join / leave / speak / policy-deny events with actor, tenant, meeting id, session id. |

## 4.2 Track decision

|  | Track A — Transcript intelligence | Track B — Live audio participant |
| --- | --- | --- |
| How it hears | Official Teams transcription via Graph (list transcripts / getAllTranscripts / change notifications). Optional mid-meeting poll if live captions are enabled. | Bot joins the call. Application-hosted media receives mixed or dominant-speaker audio frames at 50 fps / 20ms. |
| How it speaks | Does not. speak() returns mode_unsupported. Text follow-up via Teams chat connector. | TTS frames injected into the outbound audio socket under barge-in and cap policy. |
| Microsoft posture | Aligned with current Learn guidance for AI meeting agents. | Supported for CVI / compliance recording / contact centre. Explicitly “not recommended” for AI agents. Requires admin consent for Calls.AccessMedia.All. |
| Infra | Ordinary services. No Windows media farm. | Windows Server workers, certificates, high-bandwidth egress, region pin. |
| When to use | Default v1. Always available as fallback when media join fails. | When the user needs live notes before the meeting ends, or wants the bot to speak. |

Build rule. Phase 0 spikes both tracks in a test tenant. Phase 1 ships Track A to agents. Phase 2 ships Track B only after five consecutive media joins and a written decision that tenant admin consent is obtainable.

## 4.3 Why not ACS-only

Haitch’s “ACS / Teams interoperability” line is directionally right for interop, but the wrong primary design for this product:

- ACS Call Automation does not document joining an arbitrary existing Teams meeting by joinWebUrl and then attaching server-side bidirectional media + live transcription of that Teams meeting.

- ACS Calling SDK can join Teams meetings as a client identity. It is designed for interactive apps, not a multi-tenant agent farm, and does not give the same first-party raw-media contract as Graph Communications + Real-time Media.

- Graph Cloud Communications createCall / join with Calls.JoinGroupCall.All + Calls.AccessMedia.All is the documented server-side path for a bot that must hear RTP.

- Keep ACS as a possible future adapter (especially if Microsoft converges media streaming onto Call Automation). Do not bet Phase 0 on it.

## 4.4 Logical join flow

- Agent calls join_meeting with meetingUrl | eventId | onlineMeetingId, mode, announce.

- Orchestrator binds the caller to a connected work account and tenant policy.

- Policy gate: tenant admin app installed, user connected, per-meeting confirmation or standing allow-list, recording-notice acknowledgement.

- Resolve meeting: Calendar event → joinWebUrl; or Graph filter onlineMeetings by JoinWebUrl; apply application access policy if using app permissions.

- Select plane: prefer Track B if mode needs speak or live=true and media workers healthy; else Track A.

- Track B: media worker creates the call, waits in lobby, attaches speech pipeline on admit.

- Track A: subscribe to transcript change notifications; poll as fallback; mark session state as attached_transcript.

- Stream transcript.delta events. Agent may also pull get_transcript(sinceSeq).

- On leave_meeting, meeting end, or eject: finalise summary artifact, revoke ephemeral tokens, write audit.

# 5. Identity, permissions, and consent

## 5.1 Identity model — decision

Adopt Hybrid (Haitch option C) as the only v1 product path.

| Model | Use in v1? | Notes |
| --- | --- | --- |
| A. Application bot | Infrastructure yes / UX no | The media worker joins as an application identity. Display name is the assistant, not the user. Required for Calls.* application permissions. |
| B. Delegated user join | No | Appears as the user. Privacy risk (bot speech attributed to the human). Harder media APIs. Rejected for agents. |
| C. Hybrid | Yes — product model | User schedules or authorises. Bot is invited / joins as “Haitch (audio assistant)” or tenant-configured name. User remains the policy principal. |

## 5.2 Multi-agent identity — decision

Use one calling bot app registration per tenant connector installation, with a display-name prefix per agent if several Grok bots share the connector. Do not register Haitch, Eshbel, and Jester as three media farms in v1. Cost and admin-consent friction dominate. Session metadata records which agent requested the join so audit and summaries stay attributable.

## 5.3 App registrations

- teams-chat-connector — existing chat-only app. Unchanged. No Calls.* permissions.

- teams-audio-join-connector — new app. Owns Graph calling + online meeting + transcript permissions. Separate client secret / certificate.

- Never put client secrets, join passwords, or Graph tokens in agent chat, transcripts, or summaries.

## 5.4 Graph permissions (indicative, confirm at implementation)

All application permissions below require tenant admin consent. Prefer resource-specific consent (RSC) where the bot is installed in a specific meeting chat, and fall back to tenant-wide application permissions only when standing “join my meetings” policy is enabled.

| Permission | Why | Track |
| --- | --- | --- |
| OnlineMeetings.Read.All | Resolve meeting by id or joinWebUrl. Requires application access policy for app-only reads. | A + B |
| OnlineMeetingTranscript.Read.All / .Read.Chat | Pull official transcripts. Tenant admin must enable Graph transcript access. | A |
| Calendars.Read (delegated) | Prefer Calendar connector for event → joinUrl. Do not duplicate unless unbound. | A + B |
| Calls.JoinGroupCall.All | Join scheduled meetings as an app with directory-user privileges. | B |
| Calls.JoinGroupCallAsGuest.All | Fallback guest join when the bot is not in-tenant privileged. | B |
| Calls.AccessMedia.All | Raw media frames. Highest-friction admin consent. Do not request until Track B spike starts. | B |
| Calls.Initiate.All | Only if we place outbound calls rather than join. Not required for meeting join. | Deferred |

RSC (meeting-scoped). Calls.JoinGroupCalls.Chat, Calls.AccessMedia.Chat, OnlineMeetingTranscript.Read.Chat. Prefer these when the assistant is added to a specific meeting chat.

Application access policy. App-only OnlineMeetings.Read.All does not work tenant-wide without an application access policy granted to specific users (typically the connector-connecting user or a service mailbox). Document this in the admin install runbook.

## 5.5 Bot registration extras

- Teams app manifest: bots[0].supportsCalling = true. supportsVideo = false in v1.

- Bot Channel calling webhook: HTTPS endpoint on the media worker / orchestrator for incoming call notifications.

- Display name: configurable, default “Haitch (audio assistant)”. Must be obviously non-human.

- Media worker: Windows Server (Azure VM or Container Apps / AKS Windows node if the Graph media library supports the chosen host). Certificate for HTTPS calling callbacks.

## 5.6 Consent UX — required gates

- Tenant admin installs the Teams app and consents application permissions. Without this, the connector is disconnected.

- User connects their work account to the connector (delegated bind for calendar + “I authorise this assistant to join meetings I confirm”).

- Per meeting: explicit user confirmation in the agent chat, unless a standing policy allow-list matches (for example “my daily standup, listen-only”).

- Recording / transcription notice: before first audio or transcript attach in that tenant, user acknowledges that join+transcribe may be treated as recording under local law. Store acknowledgement with timestamp.

- Lobby: bot waits for admit. Do not implement a bypass. Timeout → status lobby_timeout.

- Roster visibility: bot remains in participant list for the entire session. No hidden listener mode exists.

- Kill switch: organizer eject or user leave_meeting is immediate. Media sockets closed within 2 seconds.

# 6. API contract and schemas

This section is normative for v1. Implementers must accept and emit these shapes. A machine-readable companion file is published alongside this document as teams_audio_join.openapi.json (OpenAPI 3.1 covering MCP tools as RPC operations plus the event webhook).

Tools are small, auditable, and idempotent where noted. All tools require a bound work account except where sessionId already carries the binding. The connector may accept a joinUrl query string internally but must redact join passwords, lobby pins, and tokens from logs and from every model-visible payload.

## 6.1 Transport

### 6.1.1 MCP tool call envelope

The agent runtime invokes tools as JSON-RPC-style MCP calls. The connector MUST treat extra properties as invalid (additionalProperties: false on all request bodies).

{ "jsonrpc": "2.0", "id": "req_7f3a", "method": "tools/call", "params": { "name": "join_meeting", "arguments": { "meetingUrl": "https://teams.microsoft.com/l/meetup-join/...", "mode": "listen" }, "meta": { "tenantId": "11111111-2222-3333-4444-555555555555", "userId": "aaaaaaaa-bbbb-cccc-dddd-eeeeeeeeeeee", "agentId": "haitch", "idempotencyKey": "usr_abc:meet_xyz:listen" } } }

### 6.1.2 Success and error envelopes

// Success — tool result content is always a single JSON object { "ok": true, "data": { /* tool-specific */ }, "requestId": "req_7f3a" } // Failure — HTTP-equivalent status is not used; code is the contract { "ok": false, "error": { "code": "lobby_timeout", "message": "Assistant was not admitted within 60s.", "retryable": true, "details": { "sessionId": "ses_01J…", "waitedMs": 60012 } }, "requestId": "req_7f3a" }

### 6.1.3 Identifiers and formats

| Field | Format | Rules |
| --- | --- | --- |
| sessionId | ses_<ulid> | ULID, 26 chars after prefix. Opaque to agents. |
| utteranceId | utt_<ulid> | Issued by speak(); unique per tenant. |
| artifactId | art_<ulid> | Summary artifact. Stable across mid-meeting refreshes of the same session. |
| requestId | opaque string ≤ 64 | Echoed from the MCP call id when present. |
| idempotencyKey | string 8–128 | Optional. Same key + tool + principal within 10 minutes returns the original result. |
| timestamps | ISO-8601 UTC | Always Zulu, millisecond precision. Example 2026-09-15T12:04:33.412Z. |
| tMs | integer ≥ 0 | Milliseconds from meeting clock origin (admit or first audio / first official caption). |
| locale | BCP-47 | en-GB, en-US, fr-FR. Unknown tags → invalid_argument. |

## 6.2 Shared object schemas

### 6.2.1 Error

{ "$id": "https://haitch.internal/schemas/audio-join/error.json", "type": "object", "additionalProperties": false, "required": ["code", "message", "retryable"], "properties": { "code": { "type": "string", "enum": [ "unauthenticated", "consent_required", "policy_denied", "meeting_not_found", "lobby_timeout", "media_permission_denied", "plane_unavailable", "mode_unsupported", "session_not_found", "speak_rejected", "speak_capped", "content_filtered", "stt_degraded", "dependency_unavailable", "invalid_argument", "conflict", "rate_limited" ]}, "message": { "type": "string", "minLength": 1, "maxLength": 500 }, "retryable": { "type": "boolean" }, "details": { "type": "object", "additionalProperties": true } } }

| code | retryable | When |
| --- | --- | --- |
| unauthenticated | false | No bound work account, or token expired and refresh failed. |
| consent_required | false | Per-meeting confirmation or recording acknowledgement missing. |
| policy_denied | false | Tenant or standing policy forbids this join/mode/plane. |
| meeting_not_found | false | eventId/url/id did not resolve to an online meeting. |
| lobby_timeout | true | Not admitted within wait window. Session may still exist in_lobby until cancelled. |
| media_permission_denied | false | Calls.AccessMedia.* missing or admin revoked. |
| plane_unavailable | true | Requested plane cannot be served now (workers down, transcription off). |
| mode_unsupported | false | listen_speak on transcript plane, or speak() in listen mode. |
| session_not_found | false | Unknown or expired sessionId. |
| speak_rejected | false | Generic speak refusal; see details.reason. |
| speak_capped | true | Utterance, rate, or cooldown cap hit. details.retryAfterMs set. |
| content_filtered | false | Text failed secret/PII/credential filter. |
| stt_degraded | true | Joined but deaf. Status tools still succeed; this code appears on lastError. |
| dependency_unavailable | true | Graph, Speech, or media worker outage. |
| invalid_argument | false | Schema validation failure. details.field lists the path. |
| conflict | false | Second join with different mode while a session is live for that meeting. |
| rate_limited | true | Tenant or principal quota. details.retryAfterMs required. |

### 6.2.2 Enums

SessionState = queued ¦ resolving ¦ awaiting_consent ¦ joining ¦ in_lobby ¦ listening ¦ listening_deaf ¦ speaking_enabled ¦ leaving ¦ ended ¦ failed Plane = transcript ¦ media PlaneRequest = auto ¦ transcript ¦ media Mode = listen ¦ listen_speak SttQuality = live ¦ official ¦ degraded ¦ none ParticipantRole = organizer ¦ presenter ¦ attendee ¦ assistant ¦ guest ¦ unknown SpeakPriority = normal ¦ urgent SpeakStatus = queued ¦ playing ¦ played ¦ cancelled ¦ rejected SummaryStyle = bullets ¦ memo ¦ hours LeaveStatus = left ¦ already_ended EndedReason = user_leave ¦ meeting_ended ¦ ejected ¦ lobby_timeout ¦ error AgentId = haitch ¦ eshbel ¦ jester ¦ string (lowercase [a-z0-9_-]{2,32})

### 6.2.3 MeetingRef

{ "type": "object", "additionalProperties": false, "properties": { "onlineMeetingId": { "type": "string", "maxLength": 256 }, "eventId": { "type": "string", "maxLength": 256 }, "subject": { "type": "string", "maxLength": 256 }, "startAt": { "type": "string", "format": "date-time" }, "endAt": { "type": "string", "format": "date-time" }, "joinUrlRedacted": { "type": "string", "maxLength": 512 }, "organizer": { "type": "object", "additionalProperties": false, "properties": { "id": { "type": "string" }, "displayName": { "type": "string", "maxLength": 128 } } } } }

joinUrlRedacted strips query parameters (password, etc.) and may truncate the thread token. Never return the raw joinWebUrl to the model.

### 6.2.4 Participant

{ "type": "object", "additionalProperties": false, "required": ["id", "displayName", "inMeeting"], "properties": { "id": { "type": "string", "maxLength": 128 }, "displayName": { "type": "string", "minLength": 1, "maxLength": 128 }, "role": { "$ref": "#/$defs/ParticipantRole" }, "inMeeting": { "type": "boolean" }, "isAssistant": { "type": "boolean" }, "joinedAt": { "type": "string", "format": "date-time" } } }

### 6.2.5 Capabilities

{ "type": "object", "additionalProperties": false, "required": ["canHear", "canSpeak", "stt"], "properties": { "canHear": { "type": "boolean" }, "canSpeak": { "type": "boolean" }, "stt": { "enum": ["live", "official", "degraded", "none"] } } }

Invariant: if state is listening_deaf or stt is none, canHear MUST be false. If plane is transcript or mode is listen, canSpeak MUST be false. Agents MUST NOT invent quotes when canHear is false.

### 6.2.6 TranscriptSegment

{ "type": "object", "additionalProperties": false, "required": ["seq", "tMs", "endMs", "speaker", "speakerKind", "text", "isPartial", "source"], "properties": { "seq": { "type": "integer", "minimum": 1 }, "tMs": { "type": "integer", "minimum": 0 }, "endMs": { "type": "integer", "minimum": 0 }, "speaker": { "type": "string", "maxLength": 128 }, "speakerId": { "type": "string", "maxLength": 128 }, "speakerKind": { "enum": ["human", "assistant", "unknown"] }, "text": { "type": "string", "maxLength": 4000 }, "isPartial": { "type": "boolean" }, "confidence": { "type": "number", "minimum": 0, "maximum": 1 }, "source": { "enum": ["stt_live", "stt_final", "teams_official", "agent_tts_echo", "owner_command"] }, "addressedToAssistant": { "type": "boolean", "default": false }, "linkedUtteranceId": { "type": "string" }, "redacted": { "type": "boolean", "default": false } } }

- seq is monotonic per session. Partials reuse seq until a final arrives, then the same seq is marked isPartial=false, or a new seq is issued and the client replaces by seq.

- endMs >= tMs. For live partials endMs may equal tMs.

- speakerKind=assistant + source=agent_tts_echo means the STT heard the bot’s own TTS in the mixed stream. Do not treat this as a human decision. Link linkedUtteranceId to the speak() that produced it.

- addressedToAssistant=true when name-spotting or an explicit ping detects the utterance is aimed at the bot (“Haitch, read back actions”).

- source=owner_command is reserved for out-of-band owner speech to Grok Bot (not the Teams mix). See section 7.6.

- Secret scanner hits replace the matched span with [redacted] and set redacted=true. The original text is not stored.

- speaker is a display label ("Simon Barnett" or "Speaker 3"). speakerId is an opaque roster id when known. Do not treat Speaker N as a billing identity.

### 6.2.7 ActionItem, HoursHint, Artifact

ActionItem { text: string, // required, 1–500 owner?: string, // display name or email as spoken, max 128 ownerId?: string, // only if resolved against roster, never guessed due?: string, // ISO-8601 date or date-time if explicitly said confidence: number // 0–1, required } HoursHint { hours: number, // multiple of 0.25, 0.25–12 label: string, // max 200, e.g. "Priority wider catchup /w platform" billableSuggested: boolean // always false unless tenant policy says otherwise } Artifact { artifactId: string, sessionId: string, style: SummaryStyle, partial: boolean, createdAt: string, summary: string, // 1–8000 decisions: string[], // each 1–400, max 50 actions: ActionItem[], // max 50 openQuestions: string[], // each 1–400, max 50 hoursHint?: HoursHint, groundedSeqRange: { from: integer, to: integer } }

Summaries MUST be grounded in transcript segments. groundedSeqRange records the inclusive seq window used. If canHear is false and no segments exist, request_summary returns invalid_argument or an artifact with summary explaining that no audio/transcript was available — never a fabricated meeting narrative.

## 6.3 Tool: join_meeting

| Name | join_meeting | Create or resume a session on a Teams meeting. |
| --- | --- | --- |
| Idempotent | Yes, 10 minutes | Same principal + meeting identity + mode returns the live session. |
| Rate limit | 10 / user / 10 min | Also 2 concurrent live sessions per user in v1. |

### Request

{ "$id": "join_meeting.request", "type": "object", "additionalProperties": false, "required": ["mode"], "properties": { "meetingUrl": { "type": "string", "format": "uri", "maxLength": 2048 }, "eventId": { "type": "string", "minLength": 1, "maxLength": 256 }, "onlineMeetingId": { "type": "string", "minLength": 1, "maxLength": 256 }, "mode": { "enum": ["listen", "listen_speak"] }, "announce": { "type": "boolean", "default": false }, "plane": { "enum": ["auto", "transcript", "media"], "default": "auto" }, "locale": { "type": "string", "pattern": "^[A-Za-z]{2,3}(-[A-Za-z0-9]{2,8})*$" }, "waitForAdmitSec": { "type": "integer", "minimum": 15, "maximum": 180, "default": 60 } }, "oneOf": [ { "required": ["meetingUrl"] }, { "required": ["eventId"] }, { "required": ["onlineMeetingId"] } ] }

### Response data

{ "$id": "join_meeting.response", "type": "object", "additionalProperties": false, "required": ["sessionId", "state", "plane", "mode", "createdAt", "meeting", "capabilities"], "properties": { "sessionId": { "type": "string" }, "state": { "$ref": "#/$defs/SessionState" }, "plane": { "$ref": "#/$defs/Plane" }, "mode": { "$ref": "#/$defs/Mode" }, "createdAt": { "type": "string", "format": "date-time" }, "resumed": { "type": "boolean" }, "meeting": { "$ref": "#/$defs/MeetingRef" }, "capabilities": { "$ref": "#/$defs/Capabilities" } } }

### Behaviour

- Exactly one meeting locator required. Two locators → invalid_argument.

- listen_speak + plane=transcript → if auto-upgrade to media is possible, do it and return plane=media; else mode_unsupported.

- announce=true is ignored unless mode=listen_speak and plane=media.

- Successful call does not guarantee canHear=true. Client must watch session.updated.

- If a live session exists for the same meeting with a different mode, return conflict unless the existing session can be upgraded listen → listen_speak (Track B only).

### Example

// arguments { "meetingUrl": "https://teams.microsoft.com/l/meetup-join/19%3ameeting_…", "mode": "listen", "announce": false, "plane": "auto" } // data { "sessionId": "ses_01K7Q3N8R2M0K7V1C4D8E2F6GH", "state": "joining", "plane": "media", "mode": "listen", "createdAt": "2026-09-15T12:01:04.118Z", "resumed": false, "meeting": { "subject": "Priority wider catchup", "startAt": "2026-09-15T12:00:00.000Z", "joinUrlRedacted": "https://teams.microsoft.com/l/meetup-join/19%3ameeting_…" }, "capabilities": { "canHear": false, "canSpeak": false, "stt": "none" } }

## 6.4 Tool: get_meeting_status

// request { "type": "object", "additionalProperties": false, "required": ["sessionId"], "properties": { "sessionId": { "type": "string", "pattern": "^ses_[0-9A-HJKMNP-TV-Z]{26}$" } } } // response data { "required": ["sessionId", "state", "plane", "mode", "participants", "capabilities"], "properties": { "sessionId": {}, "state": {}, "plane": {}, "mode": {}, "startedAt": { "format": "date-time" }, "admittedAt": { "format": "date-time" }, "endedAt": { "format": "date-time" }, "participants": { "type": "array", "maxItems": 250, "items": { "$ref": "Participant" } }, "capabilities": { "$ref": "Capabilities" }, "lastError": { "$ref": "Error" }, "speak": { "type": "object", "properties": { "utterancesUsed": { "type": "integer", "minimum": 0 }, "utterancesMax": { "type": "integer" }, "cooldownEndsAt": { "format": "date-time" } } } } }

## 6.5 Tool: get_transcript

// request { "type": "object", "additionalProperties": false, "required": ["sessionId"], "properties": { "sessionId": { "type": "string" }, "sinceSeq": { "type": "integer", "minimum": 0, "default": 0 }, "limit": { "type": "integer", "minimum": 1, "maximum": 500, "default": 200 }, "includePartials": { "type": "boolean", "default": true } } } // response data { "required": ["sessionId", "segments", "nextSeq", "ended", "canHear"], "properties": { "sessionId": {}, "segments": { "type": "array", "items": { "$ref": "TranscriptSegment" } }, "nextSeq": { "type": "integer", "minimum": 1 }, "ended": { "type": "boolean" }, "canHear": { "type": "boolean" } } }

- Returns segments with seq > sinceSeq, oldest first, up to limit.

- nextSeq is max(seq) in the response, or sinceSeq if empty. Clients pass nextSeq back as sinceSeq.

- ended=true only after leave/eject/meeting_ended and no further segments will appear.

- Empty segments with canHear=false is valid; it is not an error.

## 6.6 Tool: speak

// request { "type": "object", "additionalProperties": false, "required": ["sessionId", "text"], "properties": { "sessionId": { "type": "string" }, "text": { "type": "string", "minLength": 1, "maxLength": 280 }, "priority": { "enum": ["normal", "urgent"], "default": "normal" }, "voice": { "enum": ["assistant_default", "assistant_low", "assistant_brief"], "default": "assistant_default" }, "allowBargeIn": { "type": "boolean", "default": true } } } // response data { "required": ["utteranceId", "status"], "properties": { "utteranceId": { "type": "string" }, "status": { "enum": ["queued", "playing", "rejected"] }, "reason": { "type": "string", "maxLength": 200 }, "estimatedDurationMs": { "type": "integer", "minimum": 0 }, "error": { "$ref": "Error" } } }

- Hard caps (tenant-overridable): maxLength 280; 6 played utterances per session; 15s cooldown after play start; no overlap with detected human speech unless priority=urgent.

- urgent still cannot bypass content_filtered, mode=listen, or plane=transcript.

- On rejection, status=rejected and error.code is speak_rejected | speak_capped | content_filtered | mode_unsupported.

- Accepted speak() is asynchronous. Completion arrives as speak.finished / speak.rejected events.

- SSML is not accepted in v1. text is plain language. The TTS engine may apply brief prosody internally; agents must not send markup.

### Tool: cancel_speech

// request { sessionId, utteranceId? } // response { cancelled: [utteranceId], status: "cancelled" ¦ "nothing_playing" }

If utteranceId is omitted, cancel the playing utterance and drain the queue. Used for barge-in from the agent side when the owner types “stop talking”.

## 6.7 Tool: request_summary

// request { "type": "object", "additionalProperties": false, "required": ["sessionId"], "properties": { "sessionId": { "type": "string" }, "style": { "enum": ["bullets", "memo", "hours"], "default": "bullets" }, "refresh": { "type": "boolean", "default": false } } } // response data = Artifact (section 6.2.7)

- Mid-meeting: partial=true. After ended: partial=false. refresh=true rebuilds from current segments.

- hours style always includes hoursHint when meeting duration can be estimated; billableSuggested defaults false.

- Hours agent may consume hoursHint. It MUST still require human confirm. This connector never writes time entries.

- Rate limit: 20 / session. Repeat calls within 15s with refresh=false return the cached artifact.

## 6.8 Tool: leave_meeting

// request { "type": "object", "additionalProperties": false, "required": ["sessionId"], "properties": { "sessionId": { "type": "string" }, "reason": { "enum": ["user_leave", "error"], "default": "user_leave" } } } // response data { "required": ["sessionId", "status", "endedAt"], "properties": { "sessionId": {}, "status": { "enum": ["left", "already_ended"] }, "endedAt": { "format": "date-time" }, "artifactId": { "type": "string" } } }

Always safe to call twice (returns already_ended). Finalises a summary artifact if ≥ 30 seconds of transcript text exist. Revokes ephemeral Graph/media tokens for the session within 2 seconds. Emits session.ended.

## 6.9 Event stream schemas

Do not busy-poll. Events are pushed on the agent platform event channel. An optional tenant HTTPS webhook may be configured; it MUST verify the platform signature header and respond 2xx within 5s.

### Event envelope

{ "type": "object", "additionalProperties": false, "required": ["eventId", "type", "occurredAt", "tenantId", "sessionId", "payload"], "properties": { "eventId": { "type": "string" }, "type": { "enum": [ "session.updated", "participant.joined", "participant.left", "transcript.delta", "assistant.addressed", "speak.finished", "speak.rejected", "session.ended" ]}, "occurredAt": { "type": "string", "format": "date-time" }, "tenantId": { "type": "string", "format": "uuid" }, "sessionId": { "type": "string" }, "agentId": { "type": "string" }, "payload": { "type": "object" } } }

### Payloads

session.updated { state, plane, mode, capabilities, lastError? } participant.joined { participant: Participant } participant.left { participant: Participant } transcript.delta { segments: TranscriptSegment[] } // 1–50 assistant.addressed { segment: TranscriptSegment, trigger: "name"¦"owner_ping"¦"wake_phrase" } speak.finished { utteranceId, status: "played"¦"cancelled", durationMs } speak.rejected { utteranceId, error: Error } session.ended { reason: EndedReason, artifactId?, lastError? }

Delivery: at-least-once. Consumers dedupe on eventId. transcript.delta for the same seq replaces prior partials. Order is best-effort per session; seq is the source of truth.

## 6.10 MCP tool descriptors

Register these exact names and descriptions with the agent runtime so prompts stay stable.

[ { "name": "join_meeting", "description": "Join or attach to a Microsoft Teams meeting to take notes. Does not speak unless mode=listen_speak." }, { "name": "get_meeting_status", "description": "Return session state, roster, and whether the assistant can currently hear or speak." }, { "name": "get_transcript", "description": "Pull transcript segments after sinceSeq. Prefer transcript.delta events; use this to catch up." }, { "name": "speak", "description": "Queue a short utterance into the meeting. Rejected when mode is listen or plane is transcript." }, { "name": "cancel_speech", "description": "Stop the current or queued assistant utterance in the meeting." }, { "name": "request_summary", "description": "Build a grounded summary, decisions, and action items from transcript segments." }, { "name": "leave_meeting", "description": "Leave the meeting immediately, revoke tokens, and finalise the summary artifact." } ]

## 6.11 Internal Graph operations the connector calls

Not agent-visible. Listed so the media worker and orchestrator implement the same Microsoft surface. Paths are Graph v1.0 unless noted.

| Operation | Purpose | Track |
| --- | --- | --- |
| GET /users/{id}/onlineMeetings?$filter=JoinWebUrl eq '{url}' | Resolve meeting from join URL. Requires application access policy for app-only. | A+B |
| GET /users/{id}/onlineMeetings/{id} | Read subject, start, chatInfo. | A+B |
| GET /users/{id}/onlineMeetings/{id}/transcripts | List official transcripts. | A |
| GET …/transcripts/{tid}/content | Download VTT/JSON content. | A |
| GET /users/{id}/onlineMeetings/getAllTranscripts | Organizer-scoped sync / delta. | A |
| POST /subscriptions (transcripts) | Change notifications when a transcript artifact appears. | A |
| POST /communications/calls | Join meeting as calling bot (createCall with meeting joinMeetingId / joinUrl). | B |
| POST /communications/calls/{id}/reject ¦ delete | Leave / hang up. | B |
| POST …/updateRecordingStatus | Only if Microsoft classifies the capture as recording. Not used for memory-only STT unless counsel requires the banner. | B |

## 6.12 Mapping to existing Grok connectors

- Calendar connector: source of truth for upcoming events and joinUrl. Audio connector does not scrape Outlook itself in v1 if Calendar is bound. eventId in join_meeting is the Calendar connector’s event identifier.

- Teams chat connector: post-meeting text follow-ups and artifact links. Never used to carry audio.

- Hours connector: consumes Artifact.hoursHint. Human confirm remains mandatory.

- This connector owns only media/transcript join + notes tools.

// Suggested Hours draft payload produced by an Hours agent — NOT emitted by this connector { "source": "teams-audio-join", "artifactId": "art_01K7…", "sessionId": "ses_01K7…", "hours": 1.0, "label": "Priority wider catchup /w platform", "requiresHumanConfirm": true }

# 7. Speech pipeline — agent voice and utterance recognition

This connector has two speech jobs, and they are not the same stack. Job one: the assistant speaks into the Teams meeting (TTS egress). Job two: the assistant recognises speech — human participants in the meeting, the assistant’s own echoed voice, and (separately) the owning user’s commands to the agent. v1 must implement all three recognition classes on Track B, and must not confuse them in summaries.

## 7.1 Speech domains

| Domain | What travels | Owner |
| --- | --- | --- |
| Meeting mix (in) | Everyone in the Teams call, including the bot’s own TTS after it loops through the mixer. | This connector, Track B STT. Track A uses official Teams captions of the same mix. |
| Meeting mix (out) | Assistant utterances synthesised and injected as outbound audio frames. | This connector, Track B TTS. Off unless mode=listen_speak. |
| Owner command | The connecting user talking to Grok Bot outside the meeting (“join and take notes”, “stop talking”, voice ping). | Grok Bot voice stack. This connector consumes the resulting text intent; it does not capture the owner’s laptop mic. |

Boundary. Do not pipe the owner’s private command audio into the Teams meeting. Do not treat agent TTS echo as a human action item. Do not run a second hidden listener on the owner’s device.

## 7.2 Speech recognition — meeting humans

Primary job of Track B ingress: turn participant speech into TranscriptSegment records the agent can quote.

### Audio in

- Graph / Real-time Media frames after platform decode: PCM 16-bit, mono or downmixed, 16 kHz (resample if the socket is 16 kHz or 48 kHz). Frame size 20 ms (320 samples at 16 kHz).

- Prefer unmixed / per-participant streams when the calling API exposes them. Fall back to the mixed meeting audio. Mixed mode MUST still run diarization.

- Memory-only ring buffer ≤ 10 seconds. No WAV/Opus/PCM files, no blob store.

### STT

- Streaming recogniser (Azure Speech or equivalent) with partial and final hypotheses.

- Locale from join_meeting.locale or the bound user’s profile. Phrase list MUST include the assistant display name, common attendee names from the roster, and product nouns the tenant pins (optional).

- Endpointing: 400–800 ms of silence ends a final. Partials emit at least every 300 ms while speech is active.

- Profanity: keep raw text (meeting of record). Redact only secrets/credentials as in 6.2.6.

### Diarization and attribution

- If the media API provides participant or dominant-speaker events, bind speakerId to the roster id and speaker to displayName.

- Otherwise cluster into Speaker 1…N. Never invent a legal identity or email.

- speakerKind=human when the cluster is not the assistant. unknown if the clusterer is not confident.

- addressedToAssistant: keyword/name spotter on finals. Triggers include the configured display name (“Haitch”), “assistant”, and tenant wake phrases. On match emit assistant.addressed and set the flag on the segment.

### Latency budget (Track B)

| Stage | Target | Ceiling |
| --- | --- | --- |
| First partial after speech start | 350 ms | 700 ms |
| Final after endpoint | 600 ms | 1200 ms |
| Name-spot → assistant.addressed | same as final | same as final |

## 7.3 Speech recognition — agent utterances (self-echo)

When the bot speaks, Teams mixes that audio back into the inbound stream. Unfiltered, the assistant will transcribe itself and may summarise “Haitch said we should ship Friday” as a human decision. That is a defect.

- Before speak() starts playing, the media worker notes utteranceId, expected text, and the media-clock window [tPlay, tPlay + estimatedDurationMs + 300 ms pad].

- Inbound STT segments that overlap that window and closely match the expected text (token F1 ≥ 0.7, or same speaker cluster as the bot’s output channel) are labelled speakerKind=assistant, source=agent_tts_echo, linkedUtteranceId set.

- Echo segments are visible on get_transcript so the agent can see what the room heard. request_summary MUST exclude speakerKind=assistant from decisions and actions unless the user explicitly asks “what did you say”.

- Do not use echo segments for barge-in. Barge-in listens only for speakerKind=human.

- If AEC on the media socket is good enough that echo never appears, still write a synthetic assistant segment from the speak() text at play time (source=agent_tts_echo, confidence=1.0) so the transcript is a complete record.

## 7.4 Speech recognition — owner / user commands

The connecting user already talks to Grok Bot in chat or via the product’s voice control. That audio is not Teams audio. This connector does not capture it.

- Owner text or already-recognised voice commands arrive as ordinary agent turns (“Join and take notes; don’t speak unless I ping you.”). The agent then calls tools.

- A “ping” in listen mode is an owner command in Grok Bot, not a Teams utterance. The agent may then call speak() only after the user upgrades the session to listen_speak (or a standing policy allows it).

- If product voice control later posts a recognised owner utterance into the session, store it as source=owner_command, speakerKind=human, speaker=the owning user. Never inject that audio into Teams.

- In-meeting address (“Haitch, read the actions”) is meeting-human recognition plus addressedToAssistant — not an owner_command.

## 7.5 Agent speech — TTS into the meeting

Only Track B, only mode=listen_speak, only state=speaking_enabled. This is how agents talk in the room.

### Synthesis

- Engine: Azure Speech TTS or the platform neural voice already used by Grok Bot. Voice must sound synthetic. No user-voice clone, no organizer-voice impersonation.

- Output format to the media socket: PCM 16-bit mono, same clock as inbound (typically 16 kHz), 20 ms frames.

- Plain text only in v1. No SSML from the agent. Max 280 characters. estimatedDurationMs returned on accept.

- Voice profiles: assistant_default (neutral), assistant_low (quieter / shorter pauses), assistant_brief (faster rate for read-backs). Tenant may override the neural voice id, not the profile names.

### Play policy

- Queue depth 1 in v1. A second speak() while one is queued or playing: normal is rejected speak_capped; urgent replaces the queue but does not cut a playing urgent.

- Barge-in: human speech of ≥ 250 ms with allowBargeIn=true cancels playing normal utterances and drains the queue. Emit speak.finished status=cancelled.

- Caps: 6 played utterances / session, 15 s cooldown after play start, tenant-overridable.

- Content filter before enqueue: secrets, credentials, payment data, join URLs, lobby pins, tokens, medical/PII readout unless a user-approved template. Fail closed with content_filtered.

- Announce-on-join: a single canned sentence from a tenant template, not model-generated, if join_meeting.announce=true.

### Latency budget (egress)

| Stage | Target | Ceiling |
| --- | --- | --- |
| speak() accept → first audio frame | 400 ms | 800 ms |
| Human barge-in → stop sending frames | 200 ms | 400 ms |
| cancel_speech → stop | 150 ms | 300 ms |

## 7.6 Track A recognition (official captions)

- No TTS. speak() and cancel_speech return mode_unsupported / plane_unavailable.

- Human utterances come from Teams transcription. Map speaker names when Graph provides them; otherwise Speaker N.

- Self-echo usually appears in official captions as the bot display name. Classify speakerKind=assistant when the caption speaker matches the assistant roster name.

- Name-spotting still runs on official text so assistant.addressed works after captions arrive (may be minutes late). Live addressability requires Track B.

- If transcription is off: listening_deaf. Do not invent speech.

## 7.7 What the agent is allowed to do with recognised speech

| Segment class | Allowed use |
| --- | --- |
| human, not addressed | Notes, summary, actions, decisions. Quote only finals. |
| human + addressedToAssistant | Same, plus the agent may answer via speak() if mode=listen_speak, or via chat if listen-only. |
| assistant / agent_tts_echo | Transcript completeness only. Exclude from actions/decisions by default. |
| owner_command | Tool routing only. Never play into Teams. Never attach to the meeting artifact as attendee speech. |

## 7.8 Reporting artifacts

- Realtime: transcript segments for the agent mid-meeting, including assistant echo rows.

- End-of-meeting artifact: summary, decisions, actions with owners if mentioned, open questions, optional hoursHint — grounded on speakerKind=human finals.

- Optional Grok Bot voice memo for the owning user: TTS of the summary on the owner command channel, not as a Teams meeting recording and not via speak().

- Default retention: 14 days encrypted at rest, tenant-configurable 1–30 days. Legal-hold tenants set policy before enablement; v1 does not implement hold infrastructure.

- No raw audio in the artifact. Optional owner voice memo is synthesised from text.

# 8. Security, privacy, compliance

- Default deny raw audio persistence. Memory-only frames. Any accidental dump path is a Sev-1.

- Treat join+transcribe as potential recording. Require organiser-visible bot + tenant acknowledgement. If a tenant enables Teams recording indicator policy, follow updateRecordingStatus before any capture that Microsoft would classify as recording.

- No hidden listeners. Lobby admit required.

- Least privilege: separate app from chat connector. Request Calls.AccessMedia.All only when Track B is scheduled.

- Secret hygiene: redact joinUrl query parameters in model-visible tool results. Never echo Graph tokens.

- Encryption: TLS in transit; envelope encryption at rest for transcripts and artifacts. Keys in the platform secret store.

- Audit: append-only events { ts, tenantId, userId, agentId, meetingId, sessionId, action, plane, result }. Retention ≥ 1 year or tenant policy.

- Kill switch SLA: leave or eject closes media within 2s; tool returns within 5s.

- Do not use the Media Access API to build a compliance recorder in v1. That is a different product with different certification.

Legal gate. Engineering can build the connector; it cannot flip it on for a regulated tenant. Before production: confirm two-party / all-party consent rules for the tenant’s operating countries, and whether official Teams transcription (Track A) is a safer legal posture than an independent STT bot (Track B).

# 9. Reliability, scale, and operations

## 9.1 Constraints

- One media session per meeting per bot instance. Do not dual-join the same meeting from two workers.

- Region pin media workers to the tenant’s geography.

- Stable egress required for Track B. Document minimum bandwidth assumptions in the runbook.

- Languages: primary locale from join_meeting or user profile. Secondary language detection is v1.1.

- Clock: transcript tMs from media or official transcript timing, never the MCP host clock.

## 9.2 Failure modes

| Failure | Degraded state | Agent-visible behaviour |
| --- | --- | --- |
| Lobby not admitted | lobby_timeout after 60s (configurable) | Tell user to admit the assistant. |
| Calls.AccessMedia denied | Fall back to Track A if possible; else failed | Explain admin consent needed for live audio. |
| STT outage | listening_deaf, stay in meeting | Status canHear=false. Do not fabricate notes. |
| No official transcript | listening_deaf on Track A | Ask user to enable transcription or retry with plane=media. |
| Media worker crash | Rejoin once automatically if meeting still live | session.updated; at most one silent rejoin. |
| Organizer ejects bot | ended reason=ejected | Finalise whatever transcript exists. |

## 9.3 Scale targets (initial)

- Track A: 200 concurrent sessions per connector environment.

- Track B: 10 concurrent media sessions in Phase 2, then 50. Size Windows workers accordingly (start with 2 VMs).

- STT cost is the dominant variable spend. Budget per meeting-minute before opening standing policies.

## 9.4 Observability

- Metrics: join_success, admit_latency, plane_selected, canHear_ratio, stt_partial_lag_ms, stt_final_lag_ms, echo_classified_ratio, address_event_rate, speak_ttfb_ms, barge_in_ms, speak_reject_rate, leave_latency, summary_latency.

- Traces: sessionId as the correlation id across orchestrator, media worker, speech, MCP.

- Alerts: join success < 90% over 15m; listening_deaf rate; media worker CPU; certificate expiry; secret-scan hits.

# 10. Phased delivery and work breakdown

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 0 — Dual spike | Track A: pull transcript for a known meeting. Track B: .NET media bot joins a scheduled test meeting, mixed audio to STT, no speak, no persistence. | Written spike report. 5 consecutive Track B joins in the test tenant. Clear go/no-go on admin-consent friction. |
| 1 — Listen MCP | MCP tools join/leave/status/transcript/summary. Consent UX. Track A default. Track B optional if spike passed. No raw audio store. Calendar hand-off. | Agent produces a post-meeting action list on a real internal meeting. Audit events present. Deaf-state honesty verified. |
| 2 — Speak | Policy-gated TTS. Announce + short Q&A. Caps and barge-in. Organizer mute/eject tested. | Caps enforced in tests. Content filter blocks a secret fixture. Eject latency ≤ 2s. |
| 3 — Workflows | Hours + email hooks. Standing “join my daily standup” listen-only routine. Optional voice memo to the user. | End-to-end demo: calendar trigger → notes → Hours draft awaiting confirm. |

## 10.1 Suggested engineering slices

- Admin install runbook + Entra app + Teams manifest (calling disabled until Phase 2).

- Account binding + policy store + acknowledgement record.

- Meeting resolver (eventId / joinUrl / onlineMeetingId) + application access policy notes.

- Track A transcript adapter + normaliser + change notifications.

- Session state machine + artifact store + audit log.

- MCP tool host + event bridge.

- Summary LLM prompt with grounded-only rule (no quotes not present in segments).

- Windows media worker spike (separate repo/service).

- Speech pipeline wiring (in-memory frames only).

- Speak path + filters + caps.

- Calendar / Hours integration contracts.

- Test harness: fixture meetings, lobby timeout, deaf STT, secret redaction, eject.

## 10.2 Explicitly out of the first build ticket

- Video, screen share, multi-language auto-detect.

- Per-agent media bot farms.

- Legal hold / eDiscovery export.

- Marketplace listing copy and Microsoft certification as a compliance recorder.

- ACS Call Automation rewrite — only if the Phase 0 spike proves Graph media is blocked and ACS has gained join-by-URL server media.

# 11. Example sequences

## 11.1 Listen-only notes (happy path)

- Calendar lists “Priority wider catchup” with joinUrl.

- User: “Join and take notes; don’t speak unless I ping you.”

- Agent → join_meeting({ meetingUrl, mode: "listen", announce: false, plane: "auto" }).

- If Track B available: state progresses joining → in_lobby → listening. Else attached_transcript / listening when text arrives.

- During call: transcript.delta events; agent may draft live bullets in chat from finals only.

- User: “Leave and summarise.” Agent → leave_meeting then request_summary({ style: "bullets" }).

- Hours agent may stage 1.0h “Priority wider catchup /w …” for confirmation. It does not post.

## 11.2 Speak rejected honestly

- Session mode=listen. User: “Tell them I’ll be two minutes late.”

- Agent → speak(...) → status=rejected, code=mode_unsupported.

- Agent uses Teams chat connector or tells the user they must raise mode to listen_speak and re-confirm.

## 11.3 Deaf session

- Bot admitted but STT down, or Track A and transcription off.

- get_meeting_status.capabilities.canHear = false, state = listening_deaf.

- Agent says so. It does not invent a summary from the meeting title.

# 12. Test plan (minimum)

- Unit: meeting identity parser (joinUrl variants, eventId, onlineMeetingId).

- Unit: secret redaction on transcript segments and tool logs.

- Unit: speak caps, cooldown, content filter fixtures.

- Unit: echo classifier marks speak() text as speakerKind=assistant and drops it from actions.

- Unit: name-spotter emits assistant.addressed on “Haitch, read the actions”.

- Integration: barge-in stops TTS within 400 ms of human speech.

- Integration: owner voice command is not present in the Teams mix or meeting artifact.

- Contract: MCP schemas and error codes.

- Integration test tenant: scheduled meeting, lobby admit, leave, eject.

- Integration: official transcription on / off.

- Integration: idempotent double join_meeting.

- Integration: Calendar event without online meeting → meeting_not_found.

- Chaos: kill media worker mid-call; one rejoin; then fail visibly.

- Privacy: confirm no WAV/PCM/Opus objects in artifact storage after a full session.

- Load: 10 parallel Track B meetings in staging before any standing policy.

# 13. Open questions — decided defaults

| Question (from draft) | Default for build | Revisit when |
| --- | --- | --- |
| Tenant willingness to grant Calls media permissions | Do not block Phase 1 on this. Track A ships first. Track B is explicit opt-in per tenant. | First three customer tenants. |
| ACS interop vs classic Real-time Media in 2026+ | Track B = Graph Real-time Media / application-hosted .NET bot. ACS is a watched alternative, not the v1 backbone. | If Microsoft adds server-side join-by-URL media streaming to Call Automation. |
| Diarization quality for billable attribution | Best-effort labels only. Hours drafts require human confirm. Do not bill from Speaker N. | Measured diarization accuracy study. |
| Retention vs regulated industries | Default 14 days. No legal hold in v1. Regulated tenants stay on Track A or stay off. | First legal-hold request. |
| One bot vs per-agent apps | One media bot app per tenant install. Agent id is metadata. | If roster identity becomes a customer requirement. |

# 14. Risks

| Risk | Likelihood / impact | Mitigation |
| --- | --- | --- |
| Microsoft steers AI agents off Real-time Media | High / high for Track B | Ship Track A as the supported product. Keep Track B behind a tenant flag. |
| Admin consent refused | High / medium | RSC meeting-scoped install path. Clear admin runbook. Listen-only via official transcripts. |
| Recording-law exposure | Medium / high | Visible bot, acknowledgements, no hidden mode, legal review before production tenants. |
| Windows media farm cost/complexity | High / medium | Cap concurrency. Separate service so the MCP host stays simple. |
| Hallucinated minutes | Medium / high | Summaries grounded in segments only. Deaf sessions cannot summarise content. |
| Secret leakage via speech | Low / high | Filter speak() and redact transcripts. Separate secrets from chat connectors. |

# 15. Build recommendation (one page)

Build this as a separate marketplace / first-party connector from the chat-only Teams plugin.

- Product model: hybrid identity, visible named assistant, listen-first.

- v1 plane: Graph official transcripts (Track A) behind the MCP tools Haitch proposed.

- Parallel spike: Graph Cloud Communications application-hosted media bot on Windows (Track B). Promote only after the spike exit criteria.

- Keep speak optional, off by default, hard-capped.

- Do not persist raw audio. Do not automate the Teams UI.

- Do not request Calls.AccessMedia.All on day one of tenant install if you only intend to ship Track A.

- Hours and email workflows consume summaries; they never auto-commit.

Ship Phase 0–1 before enabling TTS. That part of the draft stands.

# 16. References used in this review

- Haitch, Teams Agent Audio Join Connector — technical spec (draft), 2026-09-15.

- Microsoft Learn: Real-time media calls and meetings with Microsoft Teams (updated 2026-08-27), including the AI-agent warning.

- Microsoft Learn: Register calls and meetings bot — permissions, supportsCalling, Media Access restrictions.

- Microsoft Learn: Fetch meeting transcripts and recordings; getAllTranscripts; OnlineMeetingTranscript.Read.All.

- Microsoft Graph Communications samples — Local/Remote media bots; Calls.JoinGroupCall.All + Calls.AccessMedia.All.

- Microsoft Q&A (2025–2026): ACS Call Automation cannot join arbitrary existing Teams meetings by join link for server-side raw media.

End of build specification.